RegionPulse

Implementation Blueprint — Days 2 through 10

Single source of truth for the remainder of the capstone build.

## How to use this document

Each day below is self-contained. Start a fresh AI conversation, paste in that day's section along with your current project files, and it has everything needed to continue building — no re-planning or re-designing required.

## Locked context (applies to every day — do not change without updating this document)

- Project: RegionPulse — an interactive regional sales dashboard with a simple revenue forecast

- Data: public dataset, file-based CSV, with fields for region, date, and revenue

- Stack: Python-only using Streamlit — chosen because it turns a Python script into a web app with no separate HTML/CSS/JS layer, which matches a first-time web builder with existing Python/pandas skills

- Forecast method: simple linear trend/regression — explainable and appropriate for a first-time forecasting project

- Filters: Region and Date Range only — no additional filters, to protect scope

- Deployment target: Streamlit Community Cloud (free, connects directly to a GitHub repo)

- Suggested repo name: regionpulse-sales-dashboard

DAY 2

Dataset, Tech Stack Setup, Environment

🎯 Objective: Finalize dataset, set up local Python environment, confirm project skeleton runs.

📖 What I'll learn

Project structuring, Python virtual environments, Streamlit basics ("Hello World" app).

🛠 Features to build

An empty Streamlit app that runs locally and displays a title.

📝 Step-by-step implementation plan

- Search Kaggle or another public source for a regional sales dataset. Look for something like the "Superstore Sales Dataset" — it needs Region, Order Date, and Sales columns.

- Download the CSV and inspect the columns in Excel or a quick pandas read.

- Create the project folder structure (below).

- Set up a Python virtual environment.

- Install: streamlit, pandas, plotly.

- Write a minimal app.py with st.title("RegionPulse") and confirm it runs via `streamlit run app.py`.

📂 Files and folders to create

regionpulse/
  data/raw/sales.csv
  app.py
  requirements.txt
  README.md
  .gitignore

🔗 Tools to integrate

Streamlit, pandas, Kaggle (data source).

🧪 Testing tasks

Confirm the app launches locally without error and the title displays correctly in the browser.

🐞 Common issues & debugging tips

- pip/venv activation errors — verify the venv is activated before installing packages.

- CSV encoding errors when loading — try encoding="utf-8" or "latin-1".

✅ End-of-day checklist

☐  Dataset downloaded and inspected

☐  Virtual environment working

☐  "Hello World" Streamlit app runs

📸 Expected project state / screenshots to capture

Screenshot of the running app in the browser; screenshot of the folder structure.

➡️ Handoff notes for Day 3

Confirm the exact dataset name and column names so Day 3 can build the cleaning pipeline against them.

DAY 3

Data Cleaning & Exploration

🎯 Objective: Clean the dataset and confirm it is analysis-ready.

📖 What I'll learn

Data cleaning with pandas, handling dates, groupby aggregation.

🛠 Features to build

A data_loader.py module that returns a clean dataframe.

📝 Step-by-step implementation plan

- Load the CSV into pandas and check for nulls and dtypes.

- Convert the date column to datetime.

- Standardize region names (trim whitespace, fix casing, merge duplicate variants).

- Aggregate to monthly revenue per region using groupby(['region', month]).

- Save the cleaned data to data/processed/clean_sales.csv.

📂 Files to create or modify

regionpulse/
  data_loader.py
  data/processed/clean_sales.csv

🧪 Testing tasks

Print df.shape and df.head() before and after cleaning. Verify no nulls remain in key columns. Verify the region list looks correct.

🐞 Common issues & debugging tips

- Date parsing format mismatches — pass an explicit format string to pd.to_datetime if auto-parsing fails.

- Duplicate region name variants (e.g. "west" vs "West") — normalize with .str.strip().str.title().

✅ End-of-day checklist

☐  Clean dataset saved to data/processed/

☐  Loader function tested

☐  Region and date ranges confirmed correct

📸 Expected project state / screenshots

Screenshot of df.head() and df.info() output showing clean data.

➡️ Handoff notes for Day 4

Clean data path is data/processed/clean_sales.csv. Confirm final column names (region, month, revenue) for Day 4's chart functions.

DAY 4

Core Charts — Trend & Comparison

🎯 Objective: Build the two main historical charts.

📖 What I'll learn

Plotly charting fundamentals, Streamlit layout basics.

🛠 Features to build

Revenue trend line chart; regional comparison bar chart.

📝 Step-by-step implementation plan

- In app.py, load the clean data via data_loader.

- Build a line chart: total revenue over time (all regions combined, as a placeholder before filters exist).

- Build a bar chart: total revenue by region.

- Add st.plotly_chart() calls with use_container_width=True.

📂 Files to create or modify

regionpulse/
  app.py          (updated)
  charts.py       (new — chart-building functions)

🔗 Tools to integrate

Plotly (plotly.express recommended for speed).

🧪 Testing tasks

Confirm charts render without errors and that chart values match a manual pandas groupby check.

🐞 Common issues & debugging tips

- Plotly chart not rendering — always call st.plotly_chart(fig, use_container_width=True).

- Chart looks empty — check the dataframe wasn't accidentally filtered to zero rows before plotting.

✅ End-of-day checklist

☐  Trend chart renders correctly

☐  Comparison chart renders correctly

☐  Chart values manually verified

📸 Expected project state / screenshots

Screenshot of the app showing both charts.

➡️ Handoff notes for Day 5

Chart functions in charts.py are ready to be wired to live filter values on Day 5.

DAY 5

Interactive Filters — Region & Date Range

🎯 Objective: Make the dashboard interactive.

📖 What I'll learn

Streamlit widgets and reactive app design.

🛠 Features to build

Region multiselect, date range picker, charts that update live.

📝 Step-by-step implementation plan

- Add st.multiselect() for region, populating options dynamically from the data.

- Add st.date_input() (range mode) for the date filter.

- Filter the dataframe based on current selections before passing it to the chart functions.

- Add a friendly "no data for this selection" message if the filter returns an empty result.

📂 Files to create or modify

regionpulse/
  app.py          (updated — filter widgets added)

🧪 Testing tasks

Test edge cases: a single region, all regions selected, a very narrow date range, and a selection that returns zero rows.

🐞 Common issues & debugging tips

- Date comparison type mismatches — ensure both sides of the comparison are the same type (datetime vs date).

- Empty dataframe crashing a chart — guard chart calls with an if len(df) == 0 check.

✅ End-of-day checklist

☐  Region filter works correctly

☐  Date range filter works correctly

☐  Charts update live on filter change

☐  No crashes on edge cases

📸 Expected project state / screenshots

Screenshot showing the filtered view compared to the unfiltered view.

➡️ Handoff notes for Day 6

The filtered dataframe object (post-filter, pre-chart) is what Day 6's forecast function should receive as input.

DAY 6

Forecast Model

🎯 Objective: Build a simple, explainable forecast feature.

📖 What I'll learn

Basic trend/regression forecasting using numpy or scikit-learn.

🛠 Features to build

A 3-month forward forecast of revenue per selected region.

📝 Step-by-step implementation plan

- Create forecast.py with a function that takes a monthly revenue series and fits a linear trend (numpy.polyfit degree 1, or sklearn's LinearRegression).

- Predict the next 3 periods forward.

- Return a combined dataframe of historical + forecast values, with a "type" flag column distinguishing them.

- Plot the forecast as a dashed line extending the trend chart.

- Add a clear on-chart label: "Forecast (estimated trend)".

📂 Files to create or modify

regionpulse/
  forecast.py     (new)
  charts.py       (updated — forecast overlay)

🔗 Tools to integrate

scikit-learn or numpy (either is fine — numpy.polyfit is the simpler option).

🧪 Testing tasks

Sanity-check that the forecast direction matches the visible historical trend. Test with both a growing and a flat/declining region.

🐞 Common issues & debugging tips

- Too little data per region breaks the regression — require a minimum number of months before forecasting, otherwise show a message.

- Forecast producing implausible negative revenue — clip predictions at zero.

✅ End-of-day checklist

☐  Forecast displays on the trend chart

☐  Forecast is clearly labeled as an estimate

☐  Forecast reacts correctly to the region filter

📸 Expected project state / screenshots

Screenshot of the chart with the forecast line visible.

➡️ Handoff notes for Day 7

The forecast function returns forecasted values that Day 7's insights panel will summarize (e.g. forecasted % change).

DAY 7

Key Insights Panel & Visual Polish

🎯 Objective: Add auto-generated insights and make the app look professional.

📖 What I'll learn

Streamlit layout with columns and metric widgets; UI polish principles.

🛠 Features to build

Insights panel (top region, growth %, forecasted change); a full visual styling pass.

📝 Step-by-step implementation plan

- Compute: top-performing region, overall growth % (period start vs end), and forecasted change % for the selected region.

- Display these using st.metric() inside st.columns().

- Set page config: title, icon, layout="wide".

- Clean up all labels and add a short intro sentence explaining what the app does.

- Apply a consistent color scheme across all charts.

📂 Files to create or modify

regionpulse/
  app.py          (updated — insights panel + styling)

🧪 Testing tasks

Confirm insights update correctly when filters change. Check for division-by-zero in the growth % calculation on edge-case filters.

🐞 Common issues & debugging tips

- Metric showing NaN — guard against zero-length or single-point series before computing % change.

✅ End-of-day checklist

☐  Insights panel is live and accurate

☐  App is visually consistent and polished

📸 Expected project state / screenshots

Full-app screenshot — this becomes your "hero" image for the README and LinkedIn post.

➡️ Handoff notes for Day 8

The app is now feature-complete. Day 8 shifts to testing and repository setup — no new features should be added after this point.

DAY 8

Testing, Bug Fixing, GitHub Repo Setup

🎯 Objective: Stabilize the app and set up a professional GitHub repository.

📖 What I'll learn

Git fundamentals, README writing, dependency freezing.

🛠 Features to build

None — this is a hardening pass only, to protect scope.

📝 Step-by-step implementation plan

- Run a full manual test pass: every filter combination and known edge cases.

- Fix any bugs found.

- Run `pip freeze > requirements.txt` and clean it to only the packages actually used.

- Initialize a git repository with a proper .gitignore (exclude venv, __pycache__).

- Make meaningful, incremental commits and push to GitHub (guided step-by-step, as this is your first deployment-adjacent git workflow).

- Write the README: problem statement, features, screenshots, tech stack, local setup instructions, and a placeholder for the live link.

📂 Files to create or modify

regionpulse/
  .gitignore      (new)
  README.md       (new)
  requirements.txt (finalized)

🧪 Testing tasks

If possible, test a fresh clone + install to confirm requirements.txt is complete. Confirm no secrets or keys are committed.

🐞 Common issues & debugging tips

- Forgetting to exclude the venv folder from git — this bloats the repo significantly.

- Broken relative file paths that only worked because of your local working directory.

✅ End-of-day checklist

☐  Repository is public and clean

☐  README is complete (live link added after Day 9)

📸 Expected project state / screenshots

Screenshot of the GitHub repository page.

➡️ Handoff notes for Day 9

Repository is ready. Day 9 connects this exact repo to Streamlit Community Cloud for deployment.

DAY 9

Deployment

🎯 Objective: Get a live public URL working.

📖 What I'll learn

Cloud deployment basics with Streamlit Community Cloud; debugging production-only errors.

🛠 Features to build

None — deployment only.

📝 Step-by-step implementation plan

- Sign up for or log into Streamlit Community Cloud using your GitHub account.

- Connect your repository and select app.py as the entry point.

- Deploy and watch the build logs.

- Fix any deployment-only errors (usually a missing dependency in requirements.txt).

- Test the live app thoroughly using the same edge cases from Day 8.

- Add the live link to README.md.

📂 Files to create or modify

regionpulse/
  README.md       (updated — live link added)

🔗 Tools to integrate

Streamlit Community Cloud (free tier).

🧪 Testing tasks

Full click-through on the live URL, not just localhost — cloud environments can behave differently.

🐞 Common issues & debugging tips

- Version mismatches between local and cloud environments.

- File path case-sensitivity differences (Linux cloud vs your local OS).

- Large data file upload limits on the free tier.

✅ End-of-day checklist

☐  Live URL works publicly

☐  Live behavior matches local behavior

📸 Expected project state / screenshots

Screenshot of the live deployed app with the URL bar visible.

➡️ Handoff notes for Day 10

App and repo are both fully live. Day 10 is final QA and presentation only — no further building.

DAY 10

Final Polish, Pitch Deck Review, Launch

🎯 Objective: Ship v1.0 and prepare to share it.

📖 What I'll learn

Portfolio presentation and writing a project summary for LinkedIn.

🛠 Features to build

None — final QA and presentation only.

📝 Step-by-step implementation plan

- Run a final full test pass on the live app.

- Proofread the README top to bottom.

- Review and finalize the Pitch Deck, swapping in real screenshots from the finished app.

- Draft a short LinkedIn post announcing the project with the live link and repo link.

- Confirm every success criterion from the PRD (Section 7) is met.

📂 Files to create or modify

regionpulse/
  README.md       (final proofread)
  pitch deck      (screenshots finalized)

🧪 Testing tasks

If possible, have one other person click through the live link — fresh eyes catch bugs you no longer notice.

🐞 Common issues & debugging tips

None expected — this is a polish day, not a build day.

✅ End-of-day checklist

☐  All PRD Day 10 success criteria are checked off

☐  LinkedIn post drafted

☐  Pitch deck finalized with real screenshots

📸 Expected project state / screenshots

Final screenshots for the LinkedIn post.

➡️ Handoff notes

Capstone complete: live app + public repo + pitch deck, all shippable and shareable.